# Project Vahana

DEVELOPMENT & ENGINEERING DOCUMENT

Version 1.0 — Draft
Based on PRD v1.0, SRS v1.0, System Architecture v1.0 and UI/UX v1.0

# 1. Development Objective

Define how Project Vahana will be developed from an empty repository into a tested, secure, deployable MVP.

Follow PRD, SRS, Architecture, and UI/UX as the primary planning references.

Build incrementally instead of attempting the whole platform at once.

Keep code modular and understandable for a single developer.

Prioritize security, data integrity, and reliability.

Document major technical decisions.

# 2. Development Principles

Build the simplest correct solution first.

Do not over-engineer the MVP.

Do not duplicate business logic across frontend and backend.

Backend is the source of truth for authorization, status, and financial operations.

Validate all untrusted input.

Never commit secrets.

Write reusable components and services.

Keep modules loosely coupled.

Test critical business flows before adding advanced features.

Mark unconfirmed business/regulatory assumptions as Pending Validation.

# 3. Development Phases

Phase 0 — Research & requirements validation

Phase 1 — Repository and project setup

Phase 2 — Authentication and user roles

Phase 3 — Profiles, vehicles, and documents

Phase 4 — Advertiser campaign management

Phase 5 — Admin verification

Phase 6 — Campaign matching and assignments

Phase 7 — Installation proof

Phase 8 — Daily verification with camera + OTP

Phase 9 — Payments and payouts

Phase 10 — Notifications

Phase 11 — Disputes, audit, and reporting

Phase 12 — Testing, security, deployment

Phase 13 — MVP launch and monitoring

# 4. Recommended Technology Stack

Frontend: React

Routing: React Router

API client: Axios or fetch

Backend: Node.js + Express

Database: MongoDB

ODM: Mongoose or equivalent

Authentication: secure token/session architecture

Password hashing: bcrypt/Argon2 according to final implementation choice

File storage: private cloud object storage

Payments: trusted payment gateway

OTP/SMS: trusted OTP provider

Email: transactional email provider

Version control: Git + GitHub

Testing: frontend, backend, integration, and end-to-end testing tools selected during implementation

# 5. Repository Structure

Recommended initial structure:

project-vahana/

client/

src/components/

src/pages/

src/layouts/

src/routes/

src/context/

src/hooks/

src/services/

src/utils/

src/styles/

server/

src/config/

src/routes/

src/controllers/

src/services/

src/models/

src/middlewares/

src/validators/

src/jobs/

src/integrations/

src/utils/

src/errors/

src/app.js

src/server.js

docs/

PRD/

SRS/

Architecture/

UI-UX/

Development/

.env.example

README.md

.gitignore

# 6. Git & GitHub Workflow

Use Git from the beginning.

Keep main/master stable.

Create feature branches for significant work.

Use small, focused commits.

Write meaningful commit messages.

Do not commit .env files.

Do not commit private documents or production credentials.

Review changes before merging.

Tag stable releases such as v0.1.0 and v1.0.0.

# 7. Commit Convention

feat: new functionality

fix: bug fix

refactor: code restructuring

docs: documentation

style: formatting/UI-only changes

test: tests

chore: tooling/configuration

Example: feat: add protected advertiser routes

# 8. Environment Configuration

Create separate development/test/production configurations.

Use environment variables for secrets and service credentials.

Provide .env.example with variable names only.

Never store production secrets in source code.

Keep database URLs private.

Keep payment credentials private.

Keep OTP/email credentials private.

Keep storage credentials private.

Rotate exposed credentials immediately.

# 9. Backend Development Order

Create Express application.

Configure environment loading.

Configure database connection.

Create central error handling.

Create request validation.

Create authentication middleware.

Create authorization middleware.

Create models.

Create services.

Create controllers.

Create routes.

Create integrations.

Create background jobs.

Add logging and monitoring hooks.

# 10. Frontend Development Order

Set up React application.

Create routing structure.

Create global styles/design tokens.

Create reusable UI components.

Create API client.

Create authentication context/state.

Create public routes.

Create protected routes.

Create advertiser pages.

Create auto owner pages.

Create admin pages.

Add loading/error/empty states.

Add responsive behavior.

Add camera/OTP verification flow.

# 11. Authentication Implementation

Build registration endpoint.

Validate registration input.

Hash passwords.

Create user record.

Build login endpoint.

Verify credentials.

Create authenticated session/token.

Protect private routes.

Implement logout.

Implement password reset.

Implement OTP/email/mobile verification where required.

Add rate limiting.

Test invalid credentials and unauthorized access.

# 12. Authorization Implementation

Create role middleware.

Create resource ownership checks.

Protect admin routes.

Protect advertiser resources.

Protect auto owner resources.

Reject unauthorized ID manipulation.

Test horizontal privilege escalation.

Test vertical privilege escalation.

# 13. Database Development

Create schema/model definitions.

Define required fields.

Define validation rules.

Define indexes.

Define relationships/references.

Define status fields.

Define timestamps.

Define unique constraints where required.

Create safe migration/seed strategy where applicable.

Create backup/recovery procedure before production.

# 14. Core Models

User

AdvertiserProfile

AutoOwnerProfile

Vehicle

Document

AdvertisingEligibility

Campaign

CampaignAssignment

InstallationProof

DailyVerification

Payment

Payout

Notification

Dispute

AuditLog

LocationEvent

# 15. API Development Standards

Use /api/v1/ versioning.

Use REST-style resource endpoints where appropriate.

Use consistent response structures.

Use appropriate HTTP status codes.

Validate request body/query/params.

Use pagination for collections.

Return only necessary fields.

Never trust frontend role/status/payment values.

Use centralized error responses.

Document important endpoints.

# 16. API Naming Pattern

POST /api/v1/auth/register

POST /api/v1/auth/login

POST /api/v1/auth/logout

GET /api/v1/users/me

POST /api/v1/vehicles

GET /api/v1/vehicles

POST /api/v1/documents

POST /api/v1/campaigns

GET /api/v1/campaigns/:id

PATCH /api/v1/campaigns/:id

POST /api/v1/campaigns/:id/submit

POST /api/v1/campaigns/:id/payment

POST /api/v1/verifications/:id/evidence

POST /api/v1/verifications/:id/otp

GET /api/v1/notifications

Admin endpoints should be protected under an admin route/module.

Exact endpoint design may evolve during implementation.

# 17. Validation Standards

Validate on frontend for usability.

Validate again on backend for security.

Validate types and ranges.

Validate enums/status values.

Validate dates.

Validate file types and sizes.

Validate ownership.

Validate business rules.

Return field-level errors where useful.

# 18. Error Handling Standards

Use a central error-handling middleware.

Create consistent application error types.

Separate validation errors from server errors.

Do not expose stack traces in production.

Log unexpected errors.

Give users actionable messages.

Use request/reference IDs for diagnosing important failures where appropriate.

# 19. Security Development Checklist

Hash passwords securely.

Use HTTPS in production.

Protect cookies/tokens.

Enforce authorization server-side.

Rate-limit authentication and OTP endpoints.

Validate uploads.

Keep private documents private.

Sanitize/validate untrusted input.

Protect against injection.

Protect against XSS.

Use CSRF protection when applicable.

Verify payment webhooks.

Prevent replay/duplicate financial operations.

Do not log secrets.

Do not expose OTPs or tokens.

Use dependency/security scanning.

Review OWASP guidance before production.

# 20. File Upload Implementation

Frontend selects/creates allowed file.

Backend validates MIME/type and size.

Generate safe object key.

Upload to private storage.

Save metadata/reference in database.

Return only authorized access mechanism.

Scan/inspect files according to chosen storage/security provider where available.

Delete/replace old files according to retention rules.

# 21. Daily Verification Implementation

Create verification record for an active assignment.

Background job determines when verification becomes due.

Send notification/reminder.

Owner opens verification screen.

Frontend requests camera access.

Do not expose gallery upload in this flow.

Capture fresh image.

Send image to backend.

Backend links image to verification ID.

Generate/send OTP.

Store OTP securely with expiration and attempt limits.

Owner submits OTP.

Backend validates OTP.

Mark verification as confirmed.

Store timestamp and relevant identifiers.

Trigger admin review only when required.

Record audit event for important verification decisions.

# 22. Daily Verification Anti-Fraud Roadmap

MVP: camera-only capture.

MVP: OTP confirmation.

MVP: timestamp.

Optional MVP: location evidence.

Phase 2: randomized capture instructions.

Phase 2: image freshness/duplicate detection.

Phase 2: suspicious-pattern flags.

Phase 3: liveness/anti-spoofing.

Phase 3: stronger location validation.

Manual audits remain a fallback.

# 23. Campaign Development Workflow

Build campaign model.

Build create-draft API.

Build draft UI.

Build edit flow.

Build submit flow.

Build admin review.

Build approval/rejection.

Build payment flow.

Build matching.

Build owner invitation.

Build acceptance/rejection.

Build installation evidence.

Build verification.

Build active campaign state.

Build completion.

Build report.

# 24. Campaign State Implementation

Centralize allowed state transitions.

Reject invalid transitions.

Record important transitions.

Do not allow frontend to set arbitrary status.

Use service-layer business rules.

Test every valid and invalid transition.

# 25. Matching Development

Start with admin/manual assignment.

Query verified/eligible vehicles.

Apply campaign location rules.

Apply vehicle eligibility rules.

Check availability/conflicting campaigns.

Create assignment record.

Notify owner.

Track response.

Design service interface so automated matching can replace/extend it later.

# 26. Payment Development

Create backend payment order.

Send required payment details to provider.

Handle provider response.

Process webhook.

Verify signature/authenticity.

Update payment idempotently.

Update campaign only after verified success.

Handle failure.

Handle refund/cancellation.

Test duplicate webhooks and retries.

# 27. Payout Development

Determine campaign completion condition.

Calculate payout.

Create payout record.

Prevent duplicate payout creation.

Process payout through chosen mechanism.

Update payout status.

Handle failure/retry.

Show owner payout history.

# 28. Notification Development

Create notification service interface.

Implement in-app notifications.

Integrate email provider.

Integrate SMS/OTP provider.

Create templates.

Store required notification history.

Implement retry where appropriate.

Avoid sending duplicate critical notifications.

# 29. Background Jobs Development

Daily verification scheduler.

OTP expiry cleanup.

Notification retries.

Campaign status jobs.

Document expiry checks.

Payout processing/reconciliation jobs.

Report generation.

Jobs must be safe to retry.

# 30. Admin Development

Admin dashboard.

User verification queue.

Vehicle verification queue.

Document review.

Campaign review.

Assignment management.

Installation review.

Daily verification review.

Payment/payout management.

Dispute management.

Audit log viewer.

Configuration/settings.

# 31. Testing Strategy

Unit tests — isolated business logic.

Integration tests — API + database/external services.

Component tests — important frontend components.

End-to-end tests — complete user journeys.

Security tests — authentication, authorization, uploads, injection, rate limits.

Payment tests — success, failure, retry, webhook duplication.

Verification tests — camera flow, OTP, expiry, retry, missed verification.

Responsive/UI tests across supported screen sizes.

# 32. Testing Priority

Authentication.

Authorization.

Document access.

Campaign ownership.

Campaign state transitions.

Payment verification.

Payout duplication prevention.

Daily verification.

Admin permissions.

Sensitive data protection.

# 33. End-to-End MVP Test

Register advertiser.

Login.

Create campaign.

Submit campaign.

Admin approves.

Advertiser pays.

Payment is verified.

Admin assigns verified auto.

Owner accepts.

Installation proof submitted.

Installation verified.

Daily verification becomes due.

Owner captures fresh camera photo.

Owner confirms with OTP.

Verification recorded.

Campaign completes.

Payout is created/processed.

Advertiser sees campaign report.

# 34. Code Quality Standards

Use clear naming.

Keep functions focused.

Avoid unnecessary duplication.

Separate controllers and business logic.

Keep secrets out of code.

Avoid giant components.

Use reusable frontend components.

Add comments only when they explain non-obvious decisions.

Remove dead code.

Format code consistently.

Use linting.

Use type safety if introduced into the project.

# 35. Frontend Code Rules

Keep API calls in service/API modules.

Keep authentication state centralized.

Do not put sensitive business authorization only in UI.

Use reusable form components.

Handle loading/error states.

Prevent double submission.

Clean up camera/media resources.

Handle permission denial gracefully.

Keep responsive styles organized.

# 36. Backend Code Rules

Routes should remain thin.

Controllers should coordinate requests/responses.

Services should contain business logic.

Models define persistence structure.

Middleware handles cross-cutting concerns.

Integrations should be isolated.

Centralize error handling.

Avoid direct database manipulation from controllers when service logic is required.

# 37. Database & Query Rules

Index frequently queried fields.

Paginate large lists.

Avoid unbounded queries.

Select only required fields when practical.

Use transactions/atomic operations where financial consistency requires them.

Prevent duplicate records with constraints/idempotency.

Review slow queries before scaling.

# 38. Logging Standards

Log meaningful operational events.

Log errors with context.

Use structured logs where practical.

Never log passwords.

Never log OTP values.

Never log authentication tokens.

Avoid unnecessary personal document contents.

Use log levels appropriately.

Keep production logs access-controlled.

# 39. Documentation During Development

Update README when setup changes.

Document environment variables.

Document important API changes.

Document architecture decisions.

Document known limitations.

Document deployment steps.

Keep PRD/SRS/Architecture/UI-UX changes versioned.

Record major deviations from approved requirements.

# 40. Issue Tracking

Create an issue for significant bugs/features.

Use labels such as feature, bug, security, documentation, enhancement.

Include reproduction steps for bugs.

Include acceptance criteria for features.

Link issues to relevant commits/PRs.

Close issues only after validation.

# 41. Definition of Done

Requirement implemented.

Frontend behavior completed.

Backend behavior completed.

Validation implemented.

Authorization checked.

Error states handled.

Relevant tests pass.

No obvious security issue introduced.

UI matches approved design.

Documentation updated.

Code reviewed/self-reviewed.

Feature works in the intended environment.

# 42. Development Milestones

M0 — Requirements and research locked.

M1 — Project setup complete.

M2 — Authentication complete.

M3 — Owner/vehicle verification complete.

M4 — Advertiser campaign flow complete.

M5 — Admin operations complete.

M6 — Campaign assignment/installations complete.

M7 — Daily verification complete.

M8 — Payments/payouts complete.

M9 — Notifications/disputes/audit complete.

M10 — Security/testing complete.

M11 — Production deployment.

M12 — MVP launch.

# 43. Deployment Process

Run tests.

Run lint/build.

Verify environment variables.

Deploy backend.

Deploy frontend.

Run health checks.

Verify database connectivity.

Verify external integrations.

Run smoke tests.

Monitor logs.

Have rollback procedure ready.

# 44. Backup & Recovery

Enable managed database backups where available.

Define backup retention.

Test restoration periodically.

Protect backup access.

Keep object-storage recovery/versioning where appropriate.

Document recovery steps.

Define acceptable recovery time/data-loss targets before production.

# 45. Production Monitoring

Application errors.

API latency/errors.

Database health.

Storage health.

Payment failures.

Webhook failures.

OTP/SMS failures.

Daily verification failures.

Notification failures.

Server/resource health.

Uptime.

# 46. Performance Optimization Roadmap

First measure before optimizing.

Optimize slow database queries.

Add indexes where justified.

Paginate large results.

Compress/optimize images.

Use object storage/CDN where useful.

Move heavy work to background jobs.

Add caching only when required.

Scale infrastructure based on observed load.

# 47. Security Release Gate

No secrets in repository.

Authentication tested.

Authorization tested.

Sensitive documents protected.

File uploads validated.

Rate limits active.

Payment webhooks verified.

Financial operations idempotent.

Production HTTPS active.

Security dependencies reviewed.

Critical vulnerabilities resolved.

Logs do not expose sensitive information.

# 48. MVP Feature Priority

## P0 — Must Have

Authentication

Role-based access

Owner/vehicle verification

Campaign creation

Admin approval

Campaign assignment

Installation proof

Daily camera + OTP verification

Payment

Basic payout tracking

Core notifications

## P1 — Important

Location evidence

Disputes

Audit logs

Reports

Document expiry reminders

Basic analytics

## P2 — Later

Automated matching

Advanced analytics

AI/image verification

Liveness

Dedicated mobile apps

Real-time fleet tracking

# 49. Single-Developer Execution Strategy

Work one vertical feature at a time.

Example: authentication = UI + API + database + tests.

Avoid building all frontend screens before backend functionality.

Avoid building all backend modules before testing flows.

Use the PRD/SRS to decide scope.

Use the architecture document to decide module boundaries.

Use UI/UX to implement screens.

Commit working increments frequently.

Keep a backlog of non-MVP ideas rather than implementing them immediately.

# 50. Recommended Build Order

1. Repository + environments

2. Database connection

3. Authentication

4. Role-based routing

5. User profiles

6. Vehicle/document verification

7. Admin verification

8. Campaign CRUD

9. Campaign approval

10. Manual matching

11. Owner campaign acceptance

12. Installation proof

13. Daily verification scheduler

14. Camera-only capture

15. OTP confirmation

16. Payment integration

17. Payout workflow

18. Notifications

19. Disputes/audit

20. Testing/security

21. Deployment

22. MVP launch

# 51. Change Management

Do not silently change major requirements.

Record requirement changes.

Update affected PRD/SRS/Architecture/UI-UX documents.

Assess security impact of major changes.

Assess database migration impact.

Assess API compatibility impact.

Version significant releases.

# 52. Technical Debt Management

Track shortcuts intentionally.

Do not leave security debt unresolved.

Prioritize payment/data-integrity debt.

Refactor repeated code.

Document temporary solutions.

Review technical debt after MVP validation.

# 53. Development Risks

Scope creep → enforce MVP priorities.

Security mistakes → security checklist/review.

Single-developer overload → modular implementation.

Regulatory uncertainty → mark requirements Pending Validation.

External API dependency → provider abstraction.

Payment errors → idempotency/reconciliation.

Fake verification → layered evidence and audits.

Poor performance → measure and optimize incrementally.

# 54. Launch Readiness Checklist

Core user journeys complete.

Production environment configured.

Database backups active.

Domain/HTTPS configured.

Payment production credentials configured securely.

OTP/email production providers configured.

Private file storage configured.

Monitoring active.

Error handling verified.

Security checks complete.

Terms/privacy/legal requirements reviewed.

Support/contact process ready.

Rollback plan ready.

Smoke test completed.

# 55. Development Documentation Governance

This document is Development & Engineering v1.0 Draft.

PRD = product truth.

SRS = software requirement truth.

Architecture = technical structure truth.

UI/UX = interface/interaction truth.

Development document = implementation/process truth.

All documents should be updated when major decisions change.

Document Status: DRAFT — Final implementation choices may be refined during development and validated against the other project documents.